# Speediance Platform — Build Plan

A self-hosted, AWS-native web app that replaces the official Speediance mobile app for daily use. Tracks workouts, generates personalized training programs with Claude, and is invite-shareable with family. Single repo, infrastructure as code, public on GitHub, $0–$15/month all-in for a handful of users.

This document is the source of truth Claude Code consumes. Each phase is sized for a 1–3 day session and includes acceptance criteria so subagents know when "done" means done.

## 1. Vision

Open one web app each morning. See yesterday's training, today's planned workout (AI-suggested, you confirm), and a long-term progression view. Ask "when did I last squat heavy?" in plain English and get an answer. Generate a 12-week program tailored to your imbalances, knee history, and schedule, then push it directly to the Speediance machine's calendar. Invite spouse / brother-in-law / sister to use it. Never open the phone app again unless the machine needs a firmware update.

## 2. Constraints & Decisions (Already Resolved)

| Topic | Decision | Why |
| --- | --- | --- |
| Hosting | AWS, single region (us-west-2) | Cheapest serverless option; Jeff is familiar |
| IaC | SST v3 on AWS CDK (TypeScript) | Next.js-native, deploys Lambda + DynamoDB + CloudFront with one command, no separate Terraform language |
| Frontend | Next.js 14 (App Router), TypeScript, Tailwind, shadcn/ui | Server Components reduce client fetching; Claude Code writes this well |
| Backend runtime | AWS Lambda (Node 20) | Pay-per-request, free tier covers personal use |
| Database | DynamoDB single-table | Free tier covers a family of users; no idle compute cost. Pre-computed aggregate items power the dashboard so we don't need SQL |
| Auth | Amazon Cognito (User Pools) | AWS-native, free tier 50k MAU, invite-only via admin add-user |
| Secrets | AWS Secrets Manager + KMS | Speediance creds encrypted at rest per user; never in code or env files |
| Cron | EventBridge Scheduler | Daily 5am ET sync |
| AI | Anthropic Claude (Sonnet 4.6 default, Opus 4.6 for program generation) | Tool use for SQL-ish queries on DynamoDB, structured workout generation |
| Speediance auth | Persisted token in Secrets Manager; re-login on 401 only | Phone gets kicked once on first sync, then both clients coexist |
| Voice control | Out of scope | Separate hardware project Jeff handles independently |
| AI autonomy | Suggestions only | AI proposes program changes; user must approve before they hit the calendar |
| Repo visibility | Public GitHub, MIT license | No secrets in code; everything sensitive goes in AWS Secrets Manager and .env.example |
| Multi-user | Invite-only, small group (~5) | Cognito admin invite; no public signup, no billing, no landing page |

## 3. Target Architecture

┌─────────────────────────────┐

│ User (browser)              │

└──────────────┬──────────────┘

│ HTTPS

┌─────────────────▼───────────────────┐

│ CloudFront                          │

│  ├─ Next.js static assets (S3)      │

│  └─ /api/* → Lambda (Next.js SSR)   │

└──────────┬──────────────────────────┘

│

┌────────────────────┼─────────────────────┐

│                    │                     │

┌───────▼────────┐  ┌────────▼────────┐  ┌─────────▼─────────┐

│ Cognito        │  │ Lambda          │  │ Lambda            │

│  User Pool     │  │  API handlers   │  │  AI Coach         │

│  (JWT auth)    │  │  (Hono router)  │  │  (Anthropic SDK)  │

└────────────────┘  └────────┬────────┘  └─────────┬─────────┘

│                      │

┌──────────▼──────────────────────▼──────────┐

│ DynamoDB single-table                      │

│  PK=USER#{id}  SK=WORKOUT#{ts}             │

│  PK=USER#{id}  SK=SET#{ts}#{ex}#{n}        │

│  PK=USER#{id}  SK=AGG#WEEK#{iso}           │

│  PK=USER#{id}  SK=PROGRAM#{id}             │

└────────────────┬───────────────────────────┘

│

┌────────────────▼──────────────┐

│ Lambda: sync worker           │

│  Daily 5am ET via EventBridge │

│  Per user: read encrypted     │

│  creds from Secrets Manager,  │

│  hit Speediance API, upsert   │

└────────────────┬──────────────┘

│

┌────────────────▼──────────────┐

│ api2.speediance.com           │

│ euapi.speediance.com          │

└───────────────────────────────┘

### DynamoDB single-table design

One table. Items distinguished by SK prefix:

| SK pattern | Item type |
| --- | --- |
| WORKOUT#{startTime} | One workout (date, title, volume, calories, duration, cycle, week) |
| SET#{startTime}#{exerciseId}#{setNum} | One set (weight, startWt, endWt, target/done reps, volume, tip codes) |
| EXERCISE#{exerciseId} | Exercise metadata (name, muscle group, last-done cache) |
| AGG#WEEK#{ISO_thursday} | Pre-computed weekly aggregate (volume, miles, calories, scheduled, completed, missed) |
| AGG#CYCLE#{n} | Per-cycle aggregate |
| AGG#MUSCLE#{group} | Muscle-group totals (YTD + current cycle) |
| PROGRAM#{id} | AI-generated program (status: draft / approved / active) |
| MEMORY#{ts} | Coaching memory entries ("user noted left-knee discomfort 2026-05-03") |
| PROFILE | User profile (bodyweight, goals, schedule, region) |

GSI1 (sparse): GSI1PK=EX#{exerciseId}  GSI1SK={startTime} for per-exercise history queries. GSI2 (sparse): GSI2PK=USER#{id}#WEEK  GSI2SK={ISO_thursday} for weekly time-range scans.

All access is via partition key; dashboard reads are O(1) lookups against pre-aggregated items.

### Cost expectation (5 users, ~80 workouts/month total)

| Service | Monthly |
| --- | --- |
| Lambda | $0 (free tier) |
| DynamoDB on-demand | $0–$1 |
| Cognito | $0 (free tier) |
| S3 + CloudFront | ~$1 |
| API Gateway (HTTP API) | $0–$1 |
| Secrets Manager | ~$2 (5 users × $0.40) |
| KMS | $1 |
| EventBridge | $0 |
| Anthropic API | $5–$10 |
| Total | ~$10–$15/mo |

## 4. Repository Layout

speediance-platform/

├── apps/

│   ├── web/                    # Next.js 14 app (frontend + server actions)

│   │   ├── app/                # App Router

│   │   ├── components/         # shadcn/ui components

│   │   └── lib/                # client/server helpers

│   ├── api/                    # Hono router on Lambda (REST endpoints not handled by Next)

│   └── sync-worker/            # Lambda handler invoked by EventBridge

├── packages/

│   ├── speediance-client/      # TS port of hbui3's Python API client

│   │   ├── src/

│   │   ├── tests/              # fixtures + unit tests, no live API in CI

│   │   └── README.md

│   ├── db/                     # DynamoDB access layer (ElectroDB)

│   ├── ai-coach/               # Claude prompts, tool definitions, program generator

│   ├── shared/                 # Types (Zod schemas), constants, utilities

│   └── eslint-config/          # Shared lint config

├── infra/                      # SST v3 stacks (TypeScript)

│   ├── sst.config.ts

│   ├── stacks/

│   │   ├── Database.ts

│   │   ├── Auth.ts

│   │   ├── Web.ts

│   │   ├── Api.ts

│   │   └── SyncWorker.ts

│   └── README.md

├── mcp-server/                 # Optional: MCP server wrapping the API for Claude Desktop

├── docs/

│   ├── architecture.md

│   ├── speediance-api.md       # endpoint map (built up over time)

│   └── adding-a-user.md

├── .github/

│   └── workflows/

│       ├── ci.yml              # lint + typecheck + test on every PR

│       └── deploy.yml          # SST deploy on main push (manual trigger)

├── .env.example                # documented vars; .env is gitignored

├── .gitignore

├── LICENSE                     # MIT

├── README.md                   # quick start + screenshots

├── ROADMAP.md                  # this file

└── package.json                # pnpm workspaces

### Secrets policy

- Never commit .env, .env.local, AWS credentials, or any Speediance creds

- .env.example documents required vars but contains only placeholders

- Runtime secrets live in AWS Secrets Manager (Speediance creds per user) and SSM Parameter Store (Anthropic API key, app-level config)

- GitHub Actions reads deploy creds from repo secrets (AWS_ACCESS_KEY_ID, AWS_SECRET_ACCESS_KEY)

- Pre-commit hook (lint-staged + gitleaks) scans for accidentally committed secrets

## 5. Phased Plan

Each phase is a self-contained Claude Code session. Acceptance criteria are explicit. Subagent recommendations are in the right column.

### Phase 0 — Foundation (1–2 days)

Goal: Scaffold the monorepo, deploy a deployable "hello world," prove auth and the Speediance client both work.

| # | Task | Subagent | Acceptance |
| --- | --- | --- | --- |
| 0.1 | Bootstrap monorepo: pnpm workspaces, TypeScript, ESLint, Prettier, gitleaks pre-commit hook | devops | pnpm install succeeds; pnpm typecheck green; git commit with a fake AWS key in a file is blocked |
| 0.2 | SST v3 config with empty stacks (Database, Auth, Web, Api, SyncWorker) | devops | pnpm sst deploy succeeds against a personal AWS account |
| 0.3 | Cognito User Pool stack with email-based admin invite | backend-engineer | Can create a user via AWS console; user can complete signup flow |
| 0.4 | DynamoDB single-table stack with GSI1 and GSI2; pay-per-request | backend-engineer | Table visible in AWS console; ElectroDB models compile |
| 0.5 | Port hbui3/UnofficialSpeedianceWorkoutManager/api_client.py → packages/speediance-client (TypeScript) | backend-engineer | All endpoints in docs/speediance-api.md mapped; unit tests pass against recorded fixtures |
| 0.6 | Region detection (Global vs EU) + Versioncode: 40304 + Mobiledevices impersonation headers | backend-engineer | Manual round-trip login works against both hosts |
| 0.7 | Next.js app skeleton with one protected /dashboard route gated by Cognito JWT | frontend-engineer | Logged-in user sees the page; logged-out user redirects to login |
| 0.8 | GitHub Actions CI: lint + typecheck + test on every PR | devops | PR triggers green CI within 2 minutes |
| 0.9 | README with screenshots, setup steps, env-var documentation; LICENSE (MIT) | tech-writer | A stranger could clone the repo and follow setup |

Deliverable: repo deploys to AWS via pnpm sst deploy; a user can sign in and see an empty dashboard; the Speediance client is published as an internal package and round-trip tested.

### Phase 1 — Data Pipeline (2–3 days)

Goal: Replace the Apps Script sync with a real Lambda. All historical workouts land in DynamoDB. Daily cron keeps it fresh.

| # | Task | Subagent | Acceptance |
| --- | --- | --- | --- |
| 1.1 | Sync worker Lambda: per-user, reads Speediance creds from Secrets Manager, fetches workouts since profile's syncStartDate, upserts to DynamoDB | backend-engineer | Run against test user, inserts ≥100 items |
| 1.2 | Per-set capture (port the prototype from Apps Script): weights[], targetCount, finishedCount, errorCorrectionTips, start/end weight | backend-engineer | SET# items match Speediance app spot-check |
| 1.3 | Aggregate computation step: after raw upsert, compute and write AGG#WEEK#, AGG#CYCLE#, AGG#MUSCLE# items | backend-engineer | Dashboard query returns aggregates in < 100ms |
| 1.4 | EventBridge Scheduler trigger at 5am ET daily | devops | One overnight run completes, audit log written |
| 1.5 | Token persistence in Secrets Manager (per user) with auto re-login on 401 | backend-engineer | Force a 401, verify next invocation re-logs-in and continues |
| 1.6 | Migration script: import existing Google Sheets data (CSV export) into DynamoDB | backend-engineer | All 49+ historical workouts visible in DynamoDB |
| 1.7 | SyncRun audit items written per invocation (duration, items added, errors) | backend-engineer | Failures appear in admin view |
| 1.8 | Admin page (gated by Cognito group admin): list users, last sync time, errors | frontend-engineer | Visible at /admin for admin users only |

Deliverable: Google Sheet is fully retired; data lives in DynamoDB; cron runs nightly without intervention.

### Phase 2 — Web App MVP (3–5 days)

Goal: Web app reaches feature parity with the Google Sheet, then surpasses it.

| # | Task | Subagent | Acceptance |
| --- | --- | --- | --- |
| 2.1 | Dashboard page: KPI cards (volume, calories, miles, cycle adherence), weekly volume chart, current cycle snapshot | frontend-engineer | Mirror of Sheet's Dashboard, mobile-responsive |
| 2.2 | Lift Log page: every exercise sorted by recency, Top Wt / Working Wt / Form ⚠ / Last Sets columns; filter + search | frontend-engineer | Drop-down sessions render as 90→75×8 |
| 2.3 | Exercise detail page (/exercises/[id]): full history table, weight chart over time, set-by-set table for last 3 sessions, tip-code heatmap | frontend-engineer | Click an exercise from Lift Log to drill in |
| 2.4 | Adherence page: per-cycle table, Thu-anchor week view, scheduled vs missed | frontend-engineer | Matches Sheet math exactly |
| 2.5 | Muscle Balance page: heatmap of sets-per-group YTD + this cycle, gap callouts | frontend-engineer | Visible imbalance highlighted with text suggestion |
| 2.6 | Cardio page: weekly miles, recent sessions list, pace trend | frontend-engineer | Parity with Sheet's Cardio Stats |
| 2.7 | Profile page: edit Speediance credentials (writes to Secrets Manager via Lambda), bodyweight, schedule, region | frontend-engineer | Creds round-trip; test sync runs successfully after change |
| 2.8 | E2E test (Playwright): login → see dashboard → drill into one exercise → log out | test-engineer | Test runs in CI |

Deliverable: delete the Google Sheet bookmark from your browser without losing functionality.

### Phase 3 — AI Coach + MCP (3–5 days)

Goal: Claude proposes program changes you can accept with one click. NL queries answer questions about training history.

| # | Task | Subagent | Acceptance |
| --- | --- | --- | --- |
| 3.1 | Program generator: Claude tool-use chain takes goals + constraints (knee history, cycle length, schedule, equipment) and emits a multi-week program in Speediance's JSON template format | ai-engineer | /programs/new flow produces a draft 12-week program; user can review before approval |
| 3.2 | Imbalance detector: compares current cycle's sets-per-muscle vs. a balanced template; surfaces "your quads are 30% under target" widget | ai-engineer | Widget visible on dashboard; suggestion specific and actionable |
| 3.3 | Recovery/stretch injector: when 3+ consecutive lift days are scheduled, AI proposes a mobility day; user approves before calendar update | ai-engineer | Suggestion appears as a banner; one-click accept creates the workout |
| 3.4 | "Push program to Speediance" endpoint: creates custom workouts via customTrainingTemplate + schedules via templateReservation | backend-engineer | Workouts appear on the machine's calendar |
| 3.5 | Adaptive coaching: after each session, AI reads form flags + completion rates, updates "suggested weight" for next session (no auto-push; user sees + approves) | ai-engineer | Suggested weight changes session-to-session, reasoning visible |
| 3.6 | Hard safety cap: AI never proposes weight > min(1.05 × bestWt, 1.15 × workingWt) | ai-engineer | Test prompts attempting to break cap fail gracefully |
| 3.7 | Coaching memory: persistent context the AI sees on every call. User can add notes ("left knee twingy today, going lighter on squats") | ai-engineer | New conversation in 2 weeks still recalls the note |
| 3.8 | Natural-language query endpoint: "when did I last squat heavy?" → Claude generates DynamoDB query plan → executes → answers in English | ai-engineer | Handles 80% of plain-English questions correctly |
| 3.9 | MCP server (mcp-server/) exposes getLastSession, getExerciseHistory, proposeWorkout, logCoachingNote for Claude Desktop | ai-engineer | Add MCP to Claude Desktop config; tools listed in conversation |

Deliverable: the AI knows your training and suggests the next move. You approve. The Speediance calendar reflects what you agreed to.

### Phase 4 — Sharing Readiness (1–2 days)

Goal: Invite spouse, brother-in-law, sister. Make sure their data is isolated, their creds are secure, their sync runs independently.

| # | Task | Subagent | Acceptance |
| --- | --- | --- | --- |
| 4.1 | Cognito admin invite flow: admin user types an email in /admin, Cognito sends invite, new user signs up | backend-engineer | New user can complete the flow end-to-end |
| 4.2 | Per-user Secrets Manager secrets (one secret per user, namespaced) | backend-engineer | User A's sync can't read User B's creds even if Lambda has a bug |
| 4.3 | DynamoDB access patterns enforced at the ORM layer: every query MUST include USER#{id} as PK | backend-engineer | Static check in CI fails if any query is missing user scoping |
| 4.4 | Sync worker iterates over all users with creds configured; per-user error isolation | backend-engineer | One user's failure doesn't block others |
| 4.5 | Rate-limit + back-pressure on Speediance API calls (one sync at a time per user, 5s delay between users) | backend-engineer | Worker visibly serializes when 3+ users configured |
| 4.6 | Onboarding doc (docs/adding-a-user.md) for the admin (you) — step by step | tech-writer | A new user can be added in < 5 minutes following the doc |
| 4.7 | Cost dashboard widget showing current month's AWS + Anthropic spend per user (uses Cost Explorer API) | backend-engineer | Visible in /admin; flags any user above $5/month |

Deliverable: family members can log in and use the app independently. Their data is private to them. Admin (you) can see operational health but not their workout details.

## 6. Running This With Claude Code

### Subagent definitions

Create .claude/agents/*.md files for these. Each definition should include the responsibilities, the file types they own, and the verification steps they run before claiming complete.

| Agent | Owns | Verification |
| --- | --- | --- |
| backend-engineer | Lambda handlers, ElectroDB models, Speediance client work, sync worker | pnpm typecheck && pnpm test, integration test against deployed dev stage |
| frontend-engineer | Next.js pages, React components, shadcn/ui, Tailwind | pnpm typecheck && pnpm lint, Playwright smoke test |
| ai-engineer | Claude prompts, tool definitions, program generator, MCP server | Test prompts in packages/ai-coach/tests/; verify safety cap holds |
| devops | SST stacks, GitHub Actions, IAM policies, monitoring | pnpm sst deploy --stage dev succeeds; security review on IAM policies |
| tech-writer | README, docs/, ROADMAP.md updates | Doc renders correctly on GitHub; setup steps verifiable |
| code-reviewer | Reviews every PR before merge | Checks: types, error handling on Speediance 401, secrets hygiene, query user-scoping, test coverage |
| test-engineer | Unit + integration + E2E tests | pnpm test and pnpm e2e green |

### Phase kickoff prompt

For each phase, drop this into Claude Code:

Read ROADMAP.md.

We are executing Phase {N}. For each task in the Phase {N} table:

1. Spawn the right subagent

2. Run tasks in parallel where dependencies allow; serialize where they don't

3. Verify acceptance criteria before marking the task complete

4. After all tasks finish, run `pnpm typecheck && pnpm lint && pnpm test`

5. Have code-reviewer do a final pass on all changes

6. Open a PR titled "Phase {N}: {short description}"

Don't proceed to Phase {N+1} until I approve the PR.

### Initialization (run once)

# Local

pnpm install

cp .env.example .env.local

# Fill in: ANTHROPIC_API_KEY, AWS profile name, your Cognito user pool ID after first deploy

# Cloud

aws configure --profile speediance

pnpm sst deploy --stage dev    # first deploy creates all infra; takes ~10 minutes

pnpm sst deploy --stage prod   # after dev is validated

# Add yourself as the first admin

pnpm tsx scripts/add-admin.ts you@example.com

## 7. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Speediance ships API security changes, breaks the client | High | Wrap every API call in a retry-with-relogin layer (code: 91 handler). Abstract endpoints so a v2 API touches one file. Monitor hbui3 + community forks for new endpoint patterns. |
| Speediance issues legal pushback on a public-facing service | Low (invite-only, no commercial component) | Repo README disclaims affiliation; no Speediance trademark in the product name; not accepting public signups; nothing scraped from speediance.com |
| AI proposes a dangerous weight | Medium | Hard cap in code: suggestedWeight ≤ min(1.05 × bestWt, 1.15 × workingWt). Unit test the cap. Surface the AI's reasoning so the user can sanity-check before approving. |
| AWS bill spikes from a sync-loop bug | Low | DynamoDB on-demand caps you naturally. EventBridge cron, not event-driven. Cost Explorer alert at $30/mo. |
| One user's data leaks into another user's view | Medium | Every DynamoDB query MUST include user PK; CI rule rejects PRs missing it. Cognito JWT validated on every request. E2E test for cross-user isolation. |
| Speediance one-session limit kicks the phone repeatedly | Resolved | Token persisted in Secrets Manager. Single login event per deploy. Apps Script already updated with this fix. |

## 8. Out of Scope (For Now)

- Voice control of the Speediance device. Separate hardware project; involves a USB HID dongle (ESP32 / M5Stack AtomS3U) that emulates the ring controller. No reverse-engineered network protocol for live control exists in public.

- Mobile app. Web app is responsive and works on phones. Native mobile only if usage patterns prove it necessary.

- Public signup / billing. Invite-only, no Stripe, no marketing site, no support team.

- Live machine telemetry during a workout. Speediance doesn't expose this on the network. Would require either MITM-ing the official app or the hardware dongle path.

## 9. First Move

If you want to start tonight, run only Phase 0.1, 0.2, 0.5:

- Bootstrap the monorepo

- Get SST deploying an empty stack to a personal AWS account

- Port the Speediance Python client to TypeScript and unit test it against recorded fixtures

That's a ~4-hour Claude Code session and proves the riskiest dependencies are real. If the TypeScript client round-trips against the live Speediance API, the rest of the roadmap is just execution.

## 10. License

MIT. See LICENSE. This project is not affiliated with, endorsed by, or sponsored by Speediance Inc.